# FundFind, MMP of eet9
## Mid-project presentation, 8th February 2013, 12:10 GMT, CIS room

### What is it?
- The problem: distributed, undiscoverable-although-published funding info
- The solution: get all the funding info in 1 place, publish Openly
- FundFind provides a prototype for the software for such a place – learn about funding data
- (Why the heck?) I care. + Recent shift towards openness in scholarship.
- Interested parties – Open Knowledge Foundation, Cottage Labs, junior / senior academics, research officers, funders (esp. Marketing / Outreach departments). Meetings going well.
### The technical picture
- Idea is simple: web service, inputs + storage + retrievals [+ analysis]
- Web service: RESTful API, HTML web UI
- Inputs: crowdsourcing[, automatic harvesting]. Note: need to incentivise users to use it => access controls on your submissions, a bit like Facebook permissions. Once we have the data...
- Storage: Indexing server, a bit like a standard database, but for semistructured data
- Retrievals: nice HTML browsing catalogue. The indexing server has a RESTful API too.
- [Analysis – optional, if there is time: graphical visualisations or stats of funding info]
- Progress: quite good. Inputs + storage pretty much done, retrievals almost. Lots of functionality provided by the underlying technology (heh, good library choices...).
- Tech library choices – novel, out-of-the-box, used by some leading projects in this industry
### Development methodology
- Custom brand of Agile, TDD-based + stories + 1-week iterations
- Stories: good, the approach is intuitive for me and users. Project mgmt. online – public.
- 1-week iterations are OK
- True TDD is far, far harder than thought. Setup effort very significant! You still have to do up-front thinking if not big design. You can't just start step 0 by writing tests though.
### Planning, Progress and Summary
Progress: is on track. Basics are in to support advanced work from here on. Users like it
Next: fully integrate nice catalogue into UI + set up e-mail alerts. Basic prototype will be pretty much done next week - freedom to talk to users and think of how to make this really useful!
Timelines: software - beginning of March; full draft of report - end of March.